NoFlyZoneDetector

Structure, decisions, and what needs your sign-off

SkyWatch — LU AI Club, Fall 2026, with Xenith Solutions · 22 Sep 2026

# Summary

The detector is scaffolded, not implemented. All ten analytic stages are stubs raising NotImplementedError, each with a docstring stating inputs, outputs and failure causes. Stream owners write the bodies.

Four pieces are real and working: the CLI harness, the config loader, the platform-contract adapter (emit.py), and the fixtures. The pipeline runs end to end today and reports which stages are still stubs, so owners get immediate feedback.

| Check | Result |
| --- | --- |
| pytest | 27 passed, 20 skipped |
| ruff | All checks passed |
| mypy | No issues in 37 source files |
| CLI end to end | Exit 1, reports 3 stages TODO |

The 20 skips are two-tests-per-stream placeholders, unskipped as each stream lands. Nothing is committed yet.

# Four decisions for you

1. Output contract — decided provisionally, please confirm

detections.jsonl now emits the platform contract (contracts.Detection), not the private one in types.py. contracts/__init__.py states emitting the real one keeps Week-11 TCE/CAATS integration "a wiring exercise instead of a rewrite". The stages still build the internal types.Detection; emit.py converts at the boundary. That keeps types.py untouched and keeps contracts out of every stage module. Confirm this is the direction you want before stream G is written.

2. anomaly_score has no home in the platform contract

contracts.Detection has one probability field, confidence, meaning "how sure are we". Our types.Detection has two: anomaly_score ("how anomalous") and raw_model_confidence ("how sure"). Collapsing them would be wrong, so confidence carries raw_model_confidence and anomaly_score rides in metadata["anomaly_score"]. This is the only lossy step in the conversion. If the platform later grows a score field, emit.py is the one line to move.

3. CLAUDE.md had two rules that contradicted each other

The signature table said check_containment(state, zones), but the hard rule says config is always passed in as cfg — and containment needs geometry.default_uncertainty_m. The function now takes cfg as a third argument and the table has been updated to match. Same for candidate_zone_ids. Flagging it because the table is your document.

4. types.py enum style — suppressed, not changed

Ruff flags seven UP042 warnings: class X(str, Enum) could be StrEnum. Left alone because types.py is lead-owned and because str, Enum is deliberate — it keeps ZoneType.TFR == "TFR" true for JSON round-tripping, and StrEnum would change str() output. The suppression and its reasoning are recorded in pyproject.toml. Your call whether to leave it.

# Folder structure

air/detectors/no_fly_zone/

CLAUDE.md            spec — hard rules, module map, definition of done

README.md            the map for new members

types.py             LEAD-OWNED contracts — untouched

config/config.yaml   LEAD-OWNED tunables — untouched

config.py            loads config.yaml into a frozen Config

cli.py               H     the harness                  IMPLEMENTED

emit.py              LEAD  types -> contracts.Detection  IMPLEMENTED

ingest/

adsb_loader.py     A     load_states(path)

airspace_loader.py B     load_zones(path)

geo/

zone_index.py      C     candidate_zone_ids(state, zones, cfg)

containment.py     C     check_containment(state, zones, cfg)

altitude.py        D     vertical_check(state, zone)

logic/

activation.py      E     is_active(zone, ts)

context.py         F     gather_signals(state, cfg)

scoring.py         G     build_detection(...)

detector.py        LEAD  run(states, zones, cfg) — wiring only

collect/collector.py I     collect(url, out_dir) — separate process

dashboard/app.py     J     streamlit run

fixtures/            3 KLYH zones, 5 states, one per exit path

tests/               one file per stream, 2 tests each

# Pipeline

H3 coarse filter -> exact containment -> vertical check

-> activation -> context signals -> score/emit

|

v

types.Detection -> emit.py -> contracts.Detection

-> detections.jsonl

Each stage records an ExitReason when a state leaves without a detection, so a quiet run can be explained rather than assumed broken.

# What changed

## Starting point

The repo shipped two placeholder files in this folder (README and __init__.py), both saying "intentionally empty". Nothing of the detector was prebuilt. The folder had also collected two incompatible detector designs from two separate pasted sessions; the conflicting pair was removed before this work, leaving the types.py design.

## Added

- 16 stub modules across ingest/, geo/, logic/, collect/, dashboard/

- cli.py and __main__.py — implemented harness with per-stage reporting

- emit.py — implemented platform-contract adapter, 11 passing tests

- fixtures/ — 3 zones, 5 states, plus a README explaining what each expects

- 12 test files — test_emit.py and test_cli.py pass today, rest are placeholders

- .github/workflows/no-fly-zone.yml — ruff, mypy, pytest, CLI smoke test

## Modified outside the detector folder

| File | Change |
| --- | --- |
| pyproject.toml | pyyaml to base deps; nfz extra holds shapely/h3; ruff + mypy config; test discovery path |
| .github/workflows/tests.yml | Unchanged in the end — .[dev] still works |

Nothing else was touched. Specifically not contracts/, air/models/, the repo-root tests/, notebooks/, data/ or scripts/.

# Two things to be aware of

Nine pre-existing lint findings in team code.

The new ruff config surfaces them in air/models/observation.py, _example_altitude/detector.py and tests/. All cosmetic, eight auto-fixable with ruff check . --fix. Left untouched because they are outside this detector. This is why the new workflow is path-scoped rather than repo-wide — a permanently red build is one nobody reads.

The airspace fixture is not real airspace.

fixtures/airspace/klyh-150nm.geojson holds three hand-built polygons for testing. Before any real run it must be replaced with the FAA SUA GeoJSON for the cycle named in config.yaml (source_asof: 2026-08-07). That date is pinned into every Detection’s baseline_or_model_version, so a stale cycle silently mislabels every result.

# Stream ownership

Assign owners before distributing the team handout, or let members claim rows in it.

| Stream | File | Signature | Owner |
| --- | --- | --- | --- |
| A | ingest/adsb_loader.py | load_states(path) |  |
| B | ingest/airspace_loader.py | load_zones(path) |  |
| C | geo/zone_index.py | candidate_zone_ids(state, zones, cfg) |  |
| C | geo/containment.py | check_containment(state, zones, cfg) |  |
| D | geo/altitude.py | vertical_check(state, zone) |  |
| E | logic/activation.py | is_active(zone, ts) |  |
| F | logic/context.py | gather_signals(state, cfg) |  |
| G | logic/scoring.py | build_detection(...) |  |
| I | collect/collector.py | collect(url, out_dir) |  |
| J | dashboard/app.py | streamlit run |  |
| Lead | logic/detector.py | run(states, zones, cfg) |  |

Definition of done per stream: signature matches; docstring states inputs, outputs and failure causes; one firing and one non-firing test; ruff and mypy clean; no import-time I/O.

# Not yet committed

Everything above is untracked or unstaged on branch Tim-Graustein. Note the detector files are untracked, so git clean -fd would delete them permanently. Use git stash push -u for a reversible undo.